# 1. MVP

I recommend we make the MVP:

## AI Engineering Intelligence Platform

with 4 core capabilities:

### ① Project Risk & Prevention

"Which projects need attention and why?"

### ② Knowledge Dependency

"Where are we dependent on a few people?"

### ③ AI Team Composer

"Given a new project requirement, who should we assign?"

### ④ AI Recognition

"Who is making meaningful contributions beyond story points?"

And one common layer underneath:

### ⑤ Engineering Organization Intelligence

This connects:

Projects

↓

Teams

↓

People

↓

Skills

↓

Repositories

↓

PRs

↓

Stories

↓

Incidents

↓

Knowledge

That becomes our core differentiator.

# 2. Do NOT build these now

Put these in the future roadmap only:

❌ Real Jira integration
❌ Real GitHub organization integration
❌ Slack/Teams integration
❌ HR integration
❌ Real-time monitoring
❌ Complex multi-agent architecture
❌ Employee attrition prediction
❌ Actual performance scoring
❌ Full learning management system
❌ 10 different AI agents

They will eat your six days.

# 3. The demo story

This is probably more important than the individual features.

I would make the entire demo follow one fictional company/project scenario.

### Scenario

A company has:

8 projects

50 engineers

6 teams

And a new client approaches with:

"We need a React + Node + AWS + Kafka platform delivered in 6 months."

The judge enters this requirement.

### Step 1 — AI Team Composer

AI analyzes the requirement.

It recommends:

Tech Lead       → Rahul

React           → Priya

Node            → Amit

Kafka           → Sneha

QA              → Neha

DevOps          → Arjun

Then:

⚠️ Kafka expertise is concentrated in one engineer.

### Step 2 — Knowledge Dependency

AI shows:

Payment Service

Rahul     █████████████████ 82%

Priya     ███               12%

Others    █                  6%

AI says:

"This project has a high knowledge dependency on Rahul."

Then recommends:

Start knowledge transfer before project kickoff.

This is a great demo moment.

### Step 3 — Project Risk

Now open an existing project.

AI says:

🔴 76% delivery risk

Why?

- Velocity decreased 27%

- Story spillover increased

- Critical dependency unresolved

- PR review time increased

- 72% payment knowledge concentrated with one developer

Then:

Recommended action: Move one Node.js engineer from Project Delta for the next sprint and start payment-service KT.

This demonstrates prediction + reasoning + action.

### Step 4 — Recognition

Finally:

"Who should receive Engineering Excellence Award?"

AI doesn't simply pick the person with most commits.

It evaluates:

- PR reviews

- Mentoring

- Bugs prevented

- Documentation

- Incident support

- Delivery contribution

And produces:

🏆 Priya — Engineering Excellence

with evidence.

That gives you the emotional ending:

"The system doesn't just identify problems. It also recognizes the people solving them."

That's a much better hackathon story.

# 4. Team division

With four people, I would not divide everyone by feature only.

You need four clear ownership areas.

## Member 1 — AI / Backend Lead

### Owns

- LLM integration

- AI orchestration

- RAG

- AI Team Composer

- AI Risk reasoning

### Deliverables

/api/ai/team-compose

/api/ai/project-risk

/api/ai/recognition

Also responsible for:

- prompts

- structured outputs

- evaluation

- AI guardrails

# Member 2 — Data / RAG Engineer

### Owns

Synthetic enterprise dataset.

Create:

projects

teams

developers

skills

jira_stories

sprints

pull_requests

incidents

knowledge

documents

And:

- PostgreSQL

- pgvector

- embeddings

- document ingestion

- retrieval

This person is extremely important because bad synthetic data = bad AI demo.

# Member 3 — Frontend / Product

This should probably be you.

### Own

React application.

Build:

### Executive Dashboard

Projects       8

At Risk        2

Knowledge Risk 3

Delivery       91%

Awards         4

Then screens:

- Project Health

- Knowledge Map

- Team Composer

- Recognition

Use polished visualizations.

Don't spend time building a generic admin dashboard.

Build something that looks like a real enterprise product.

# Member 4 — Integration / DevOps / QA / Demo

This person owns:

- Backend API integration

- Docker

- deployment

- CI/CD

- testing

- demo dataset

- demo environment

- documentation

- demo video

And most importantly:

### Demo orchestration.

By Aug 16, this person should start acting as the demo owner, not keep adding features.

# 5. Repository structure

I'd start with something like:

ai-eos/

│

├── apps/

│   ├── web/

│   └── api/

│

├── ai/

│   ├── prompts/

│   ├── agents/

│   ├── tools/

│   ├── evaluation/

│   └── rag/

│

├── data/

│   ├── developers/

│   ├── projects/

│   ├── teams/

│   ├── jira/

│   ├── github/

│   ├── incidents/

│   └── documents/

│

├── docs/

│   ├── architecture.md

│   ├── product.md

│   ├── ai-spec.md

│   └── demo-script.md

│

├── infra/

│

├── AGENTS.md

├── README.md

└── docker-compose.yml

# 6. OpenCode strategy

Good choice.

OpenCode is specifically designed as an open-source coding agent and supports project-level AGENTS.md, specialized agents, plan/build workflows, and multiple LLM providers. (OpenCode)

But don't let OpenCode become the architect.

You remain the architect.

Use it like:

YOU

│

├── Architecture

├── Requirements

├── Data model

├── Product decisions

│

▼

OpenCode

│

├── Implementation

├── Tests

├── Refactoring

└── Boilerplate

Before letting everyone code, create the project's AGENTS.md. OpenCode's own documentation recommends committing this file because it gives future agent sessions project-specific architecture, commands, conventions and verification instructions. (OpenCode)

You can also create specialized OpenCode agents, for example:

.opencode/

├── agents/

│   ├── frontend.md

│   ├── backend.md

│   ├── ai-reviewer.md

│   └── qa.md

OpenCode supports specialized primary/subagents and permission-controlled workflows. (OpenCode)

# 7. The AI architecture

Don't build 5 agents talking to each other.

For six days, use:

React

│

▼

Node.js API

│

▼

AI Orchestrator

/      |       \

/       |        \

▼        ▼         ▼

Analytics   RAG      LLM

│        │         │

▼        ▼         ▼

PostgreSQL pgvector  Azure/OpenAI

### Structured questions

Use PostgreSQL.

Example:

"Which project has the highest knowledge concentration?"

SQL/analytics can answer this.

### Unstructured questions

Use RAG.

Example:

"Why did Project Apollo experience delays last quarter?"

Retrieve:

- retrospective

- incident report

- architecture document

Then LLM explains.

### Recommendations

LLM combines both.

That's enough.

# 8. Important: Don't let LLM calculate everything

This is a major technical point.

For example:

### Delivery risk

Don't ask GPT:

"Look at these 500 Jira tickets and calculate risk."

Instead:

Jira data

↓

Deterministic analytics

↓

Velocity = -27%

Spillover = +31%

PR cycle time = +42%

Bug rate = +18%

↓

LLM

↓

Reasoning + explanation + recommendation

This gives you much more credibility.

Same for:

### Knowledge risk

Calculate:

developer contribution

/

total contribution

Then AI interprets the result.

# 9. Your AI should always provide evidence

This is one of the biggest things I want you to implement.

Don't produce:

"Rahul is the best candidate."

Produce:

Rahul — Engineering Excellence

Evidence

- 47 PR reviews

- 92% review acceptance

- Mentored 3 engineers

- Reduced payment module defects by 24%

- Authored 4 technical documents

This makes the AI recommendation explainable.

# 10. RAG dataset

Don't create 500 documents.

Create around:

### 20–30 high-quality documents

For example:

documents/

project-apollo/

architecture.md

retrospective-sprint-12.md

incident-payment-api.md

technical-decisions.md

project-mercury/

architecture.md

retrospective.md

incident.md

engineering/

react-guidelines.md

node-guidelines.md

aws-guidelines.md

kafka-guidelines.md

The documents should deliberately contain information that correlates with your structured dataset.

That's important.

Otherwise your RAG becomes a fake feature.

# 11. Synthetic data needs relationships

Don't randomly generate numbers.

Create a small fictional organization with a story.

For example:

### Project Apollo

Payment platform.

Rahul owns most payment knowledge.

Velocity recently declined.

PR review time increased.

Two incidents occurred.

Therefore:

Apollo = genuinely risky.

Then your AI can discover the relationship.

This makes the demo feel real.

# 12. Six-day execution plan

## Aug 12 — TODAY

### Goal: Architecture + foundation

By tonight:

- Freeze MVP

- Create Git repository

- Create AGENTS.md

- Decide stack

- Define database schema

- Define API contracts

- Define synthetic organization

- Define demo story

- Define AI outputs/JSON schemas

No fancy UI today.

# Aug 13

### Goal: Data + backend foundation

- Generate synthetic data

- PostgreSQL setup

- Seed database

- Basic analytics

- Backend APIs

- RAG ingestion

At end of day:

Data → API → working.

# Aug 14

### Goal: AI intelligence

Implement:

- Project Risk

- Knowledge Risk

- Team Composer

- Recognition

Don't worry about perfect UI.

At end:

User question → AI → structured answer.

# Aug 15

### Goal: Frontend

Build:

- Executive dashboard

- Project health

- Knowledge dependency

- Team composer

- Recognition

This is where your frontend experience becomes an advantage.

# Aug 16

### Goal: Integration

Everything connected.

UI

↓

API

↓

Analytics

↓

RAG

↓

LLM

↓

Recommendation

Then test the entire demo from start to finish.

# Aug 17

### Goal: Hardening

No new features.

Only:

- Fix bugs

- Improve AI responses

- Improve UI

- Add loading/error states

- Add evidence/source references

- Test demo dataset

- Prepare architecture diagram

- Prepare README

- Prepare AI spec

- Prepare submission docs

# Aug 18

### Goal: Submission + demo

Do not spend Aug 18 building.

Only:

- Final testing

- Demo recording

- Documentation

- AI spec files

- Source code

- Final submission

# 13. One important thing about AI-200

Your FAQ says AI-200 is mandatory for all participants.

AI-200 is Microsoft's Azure AI Cloud Developer Associate certification and covers implementing AI solutions on Azure, including Azure data services, vector databases, containerized solutions, Azure service integration, security, monitoring and troubleshooting. (Microsoft Learn)

So don't ignore this requirement.

Today, verify that all four members have completed/registered the required AI-200 requirement according to your hackathon's internal rules.

Don't assume that "we are using OpenAI" makes the requirement irrelevant.

# 14. Very important: OpenCode and originality

Using OpenCode is fine from the information you've provided, but treat it as a development tool, not as the source of the idea.

The hackathon says the project must be created during the hackathon period and open-source tools/APIs are allowed with credit.

So maintain:

docs/

ai-assisted-development.md

Track:

- tools used

- models used

- open-source libraries

- datasets

- licenses

- important AI-assisted implementation areas

This makes your submission cleaner.

# 15. What I want you to do TODAY

Don't start coding randomly.

Your first milestone is a 60–90 minute team kickoff.

Come out of that meeting with exactly these 7 things:

1. Final MVP

2. Architecture

3. Database schema

4. Synthetic organization

5. API contracts

6. AI response schemas

7. Demo storyline

Then coding starts.

## And one more thing

I would make you the technical/product owner of this project.

Not because you're necessarily the strongest coder in the team, but because you've already spent significant time thinking through the problem, differentiation, MVP and system architecture.

Your job should be:

"Keep the team from building unnecessary things."

With six days, that is arguably more important than writing another 2,000 lines of code.

### Our immediate next step

I suggest we now build the project from zero together, in this order:

Step 1 → Freeze the MVP requirements

Step 2 → Design the synthetic company/data model

Step 3 → Design the system architecture

Step 4 → Define PostgreSQL schema + RAG documents

Step 5 → Define AI tools/prompts/structured outputs

Step 6 → Define API contracts

Step 7 → Create the OpenCode AGENTS.md

Step 8 → Give each of the 4 members their exact tasks

Step 9 → Start implementation

If we do those first, you can literally give the resulting plan to your team today and start parallel development without everyone stepping on each other's work.